CC2101 Software Engineering  Assignment 2

School of Systems and Technology UMT Lahore Pakistan

NAME: NIMRA FAYSAL

ROLL NO F2024065140

SECTION: W8

SOFTWARE ENGINEERING

2nd  MILESTONE:

ASSIGNMENT 1

DELIVERABLE :2

PROJECT NAME:

SECURE   CONTACT  LOG:

WORK BREAKDOWN SYSTEM(WBS):

A hierarchical decomposition of a software project into smaller, manageable components or tasks to organize and define the scope of the project.Think of it like a tree showing all the pieces of work.

## Project Management

- Create project plan

- Define scope & milestones

- Schedule management

- Risk & issue tracking

- Progress reporting

## 1. Requirements & Planning

- Define project goals (secure, easy-to-use CMS)

- Gather functional requirements (CRUD, search, sort)

- Identify non-functional requirements (security, performance, usability)

- Prepare requirement specification document

## 2.System & Database Design

- System architecture design (modules: login, contact mgmt, search)

- Database schema design (secure storage structure)

- Security plan (auth, encryption, access control)

- UI design (simple, beginner-friendly screens)

- Prepare design document

## 3. Development

- Set up development environment

- Implement authentication & authorization

- Implement Add & Store Contacts (custom fields)

- Implement Update & Delete Contacts

- Implement data security (encryption, access control logic)

- Implement audit logging (access + modifications)

- Implement backup & recovery mechanism

- Unit testing for each module

## 4. Integration & Testing

- Integrate all modules

- System testing (functional, usability)

- Security testing (auth, encryption, data integrity)

- Bug fixing & refinement

- Prepare test report

## 5. Documentation

- User manual (add/search/update/delete)

- Technical documentation (architecture, DB, security)

- Final project report

## 6. Deployment & Finalization

- Deploy system to final environment

- Verify system performance & security

- Prepare demo environment

7. Maintenance & Support

- Bug fixes

- Updates

- Monitoring

GANTT CHART   :

It’s a visual timeline of a project that shows tasks, their duration, and when they start and finish. It helps track progress and plan schedules.

Shows project tasks, durations, and timelines for easy tracking.

- Requirements & Planning: 0.0 – 2.5 weeks

- Design & Architecture: 2.5 – 5.0   weeks

- Development / Coding: 5.0 – 10.0  weeks

- Testing & Integration: 10.0 – 15.0  weeks

- Deployment & Documentation: 15.0 – 17.5 weeks

- Maintenance & Support : 17.5_20.0 weeks

In Case of Remaining time, You can use your time for review , buffer and project closure.